SQA Project – Week 2
Test Plan & Compatibility/Retesting Report

1. Test Plan Document

Objective and Scope

The objective of this testing is to verify application functionality, usability, and compatibility using manual testing techniques.

Scope includes functional testing, UI validation, cross-browser testing, and bug retesting.

Testing Approach

Testing will be conducted using manual techniques such as Black-box testing, Boundary Value Analysis (BVA), Equivalence Partitioning (EP), and cross-browser testing.

Resources Required

| Resource | Details |
| --- | --- |
| Tester | 1 SQA Tester |
| Tools | Chrome, Firefox, Edge, Excel |
| Device | Laptop/PC |
| Internet | Required |

Test Environment

OS: Windows 10/11
Browsers: Chrome, Firefox, Edge
Application URL: (Add your project link)

Entry Criteria

Application available, requirements defined, and test cases prepared.

Exit Criteria

All test cases executed, major bugs fixed, and reports completed.

Testing Schedule

| Task | Duration |
| --- | --- |
| Test Planning | 1 Day |
| Execution | 2 Days |
| Bug Reporting | 1 Day |
| Retesting | 1 Day |

2. Compatibility & Retesting Report

Cross-Browser Testing Results

| Feature | Chrome | Firefox | Edge | Status |
| --- | --- | --- | --- | --- |
| Login | Working | Working | Working | Pass |
| Signup | Working | Minor Issue | Working | Partial |
| Add to Cart | Working | Working | Working | Pass |
| Checkout | Working | Working | Working | Pass |

Issues Found

| Bug ID | Description | Browser | Status |
| --- | --- | --- | --- |
| BUG-01 | Button alignment issue | Firefox | Fixed |
| BUG-02 | Text overflow issue | Firefox | Fixed |

Retesting Results

| Bug ID | Description | Previous Status | Current Status |
| --- | --- | --- | --- |
| BUG-01 | Login issue | Open | Fixed |
| BUG-02 | Cart issue | Open | Fixed |
| BUG-03 | Checkout issue | Open | Reopened |

Summary

Most bugs were fixed successfully. Some required reopening. Overall system performance improved.